Project Planning Phase

Project Planning Document (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 15 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS78015 |
| Project Name | Importing & Securing Data in ServiceNow |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Setup | USN-1 | Set up ServiceNow environment and application scope | 2 | High | Member 1 |
| Sprint-1 | Table Design | USN-2 | Create Employee Training table | 2 | High | Member 2 |
| Sprint-1 | Field Configuration | USN-3 | Add Training Name, Completion Date, Status fields | 2 | High | Member 3 |
| Sprint-1 | Reference Setup | USN-4 | Configure Employee reference to sys_user table | 3 | High | Member 4 |
| Sprint-1 | Choice Configuration | USN-5 | Add Status choices using Dictionary Entry | 3 | High | Member 5 |
| Sprint-2 | Data Import | USN-6 | Upload training data using Import Sets | 3 | High | Member 1 |
| Sprint-2 | Data Transformation | USN-7 | Create Transform Map | 3 | High | Member 2 |
| Sprint-2 | Field Mapping | USN-8 | Map import fields to Employee Training table | 2 | High | Member 3 |
| Sprint-2 | Data Processing | USN-9 | Execute Transform and validate records | 3 | High | Member 4 |
| Sprint-2 | Data Validation | USN-10 | Verify imported employee training records | 3 | Medium | Member 5 |
| Sprint-3 | Dot-Walking | USN-11 | Display Employee Department using dot-walking | 3 | High | Member 1 |
| Sprint-3 | Role Management | USN-12 | Create HR Manager role | 2 | High | Member 2 |
| Sprint-3 | Security Setup | USN-13 | Create Read ACL for Employee Training table | 3 | High | Member 3 |
| Sprint-3 | Security Setup | USN-14 | Create Write ACL for Employee Training table | 3 | Medium | Member 4 |
| Sprint-3 | Testing | USN-15 | Impersonate users and test access control | 4 | Medium | Member 5 |

Project Tracker, Velocity & Burndown Chart (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 5 Days | 5 Feb 2026 | 9 Feb 2026 | 12 | 9 Feb 2026 |
| Sprint-2 | 14 | 5 Days | 10 Feb 2026 | 14 Feb 2026 | 14 | 14 Feb 2026 |
| Sprint-3 | 15 | 5 Days | 15 Feb 2026 | 19 Feb 2026 | 15 | 19 Feb 2026 |

Velocity Calculation

Total Story Points = 12 + 14 + 15 = 41
Number of Sprints = 3

Velocity = 41 / 3 = 13.67 Story Points per Sprint

Burndown Chart

The burndown chart represents the progress of Sprint-3 by tracking remaining story points throughout the sprint duration.

The ideal progress line represents planned completion, while the actual progress line reflects real-time task completion. All planned story points were completed within the sprint timeline, demonstrating effective sprint planning and successful implementation of Employee Training Data Management features in ServiceNow.